## Slide 1: Agile Presentation
By Quinnie Ho

## Slide 2: Scrum-Agile Team
There are four main roles:
Product Owner - There is usually one per team. The main responsibilities of this role are to establish and communicate the needs of the client to the Scrum Team by creating and maintaining a Product Backlog.
Scrum Master - There is usually one per team. The main responsibilities of this role are to be a coach to the development team and remove obstacles that may hinder their performance. This role can also help the Product Owner create and maintain the Product Backlog.
Developer - There is either one or multiple on a team, depending on the scope of the project and resources of the team and/or company. The main responsibility of this role is to be the subject-matter-expert of the code and development of the project.
Tester - There is either one or multiple on a team, depending on the scope of the project and resources of the team and/or company. The main responsibility of this role is to create and execute testing scenarios of user stories alongside the developer(s).

## Slide 3: Phases of SDLC in Agile
Below are the important phases and events of the SDLC as it pertains to Scrum and an agile approach to development:
Product Owner’s initial meeting with client/Leadership - This meeting helps the Product Owner understand the client or business’ needs.
Creation of Product Backlog - This task is owned by the Product Owner and allows the Scrum Team to prioritize work based on the user stories that are prioritized in the Backlog. The Product Owner also owns maintaining this Backlog as the development progresses.
Sprint Planning - The initial meeting between the development team, Scrum Master, and Product Owner to review the Backlog and negotiate the stories that can be completed in each sprint.
Daily Scrum - A daily stand-up meeting that lasts approximately 15 minutes. The objective is for each team member to update the team on what has been completed since the last meeting, work is being done currently, and obstacles are currently in the way.
Sprint Review - A review meeting that takes place at the end of each sprint where the development team presents what they have completed for that sprint to the Product Owner for a final review and approval.
Sprint Retrospective - A meeting at the end of each sprint where the team can discuss best practices and lessons learned from the previous sprint in order to ensure improvement for future sprints.

## Slide 4: Agile vs. Waterfall
Here are some big differences between the two approaches:
Hierarchy of power and control - This exists in the waterfall approach but does not in agile; removing the barrier of dependency and allowing different team members to work alongside each other to complete work faster and more efficiently.
Sprints - This does not exist in the waterfall approach. One of the main benefits of sprints is that they break down the work for a project into different cycles so that deliverables can be delivered to the end user quicker.
Flexibility to adapt to changes - This lacks in the waterfall approach but is an advantage of the agile approach. The flexibility allows the team to better respond to new customer requirements, competitor developments, and changes in the industry. Sprints help provide this flexibility by allowing the team to quickly incorporate changes into their sprint plan, such as to be included in the most upcoming sprint. The flexibility also allows the team to include the changes in the current sprint if the need exists and other user stories in the Product Backlog can be deprioritize. This was vital in the SNHU Travel project when the client decided to change the product’s focus to detox and wellness after development had already started.
Testing - Testing is typically completely at the end of development in the waterfall approach. However, the benefit of it being done in concurrent with development in the agile approach, is that it allows any potential issue to be discovered earlier on in the development cycle. This is a proactive approach to managing potential issues that can stack up and escalate if they are all handled towards the end of the cycle. This proactive approach to testing reduces the risk of needing more time, cost, and other resources to fix problems and issues that arise at the end of the project.

## Slide 5: How Do You Choose?
In summary, there is not one approach that is better than the other in all aspects. Rather, the best approach depends on the scope of the project. The waterfall approach is better used for a small project where there are clear, defined, and fixed requirements. The agile approach is better suited for bigger, more complicated projects where many team members are required and the scope is less clear and defined. The SNHU Travel project is a good example of this, because SNHU Travel only knew that they wanted to develop new tools for their customers and did not have a detailed vision of exactly what they wanted these tools to look like at the start of the project. These unclear visions are better suited for an agile approach that provides both the client and development team flexibility to make changes as the development progresses.

## Slide 6: Reference
            Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile :
            Principles and Practices for an Adaptive Approach. Hoboken : Wiley.
            https://web-p-ebscohost-com.ezproxy.snhu.edu/ehost/ebookviewer/ebook/bmxlYmtfXzkzNzAwOV9fQU41?sid=5f1cdaca-68ae-4820-aaa1-83ff3c6b2a10@redis&vid=0&format=EB&lpid=lp_57&rid=0